INVOICE MANAGEMENT APP

Full Execution Plan  ·  HNG Stage 2  ·  Deadline: 23 Apr 2026

React · Zustand · Tailwind CSS · Vite · Radix UI · date-fns · React Router

# 1. Project Overview

This document is the full pair-programming execution plan for building the Invoice Management App for HNG Internship Stage 2. It covers every phase from initial project setup to deployment, component by component, so you and GitHub Copilot can work through it sequentially with zero ambiguity.

# 2. Final Tech Stack

Every library chosen has a specific job. Nothing is included just for hype.

| Library / Tool | Role | Why |
| --- | --- | --- |
| Vite + React | App scaffold | Fast HMR, minimal config, React-only as required |
| React Router v6 | Client-side routing | List page ↔ Detail page navigation |
| Zustand | Global state | Lightweight, no boilerplate vs Redux, persists easily |
| Tailwind CSS | Styling | Utility-first, dark mode via class, responsive built-in |
| Radix UI | Accessible primitives | Dialog (modal focus trap + ESC), DropdownMenu (filter) |
| React Hook Form | Form state + errors | Minimal re-renders, easy validation, integrates cleanly |
| date-fns | Date formatting | Tree-shakeable, no moment.js bloat |
| uuid (nanoid) | Invoice ID generation | Generates the AB1234-style unique IDs |
| clsx / tailwind-merge | Conditional classes | Clean className logic without string hacks |
| Vercel | Deployment | Zero-config, auto-deploy from GitHub |

# 3. Project Folder Structure

Set this up in Phase 1 before touching any component. A clear structure is what lets Copilot generate correctly.

src/

├── components/

│   ├── ui/                   ← Reusable primitives (Button, StatusBadge, Modal, EmptyState)

│   ├── invoice/              ← Domain components (InvoiceCard, InvoiceForm, InvoiceDetail)

│   └── layout/               ← Sidebar, ThemeToggle

├── store/

│   ├── invoiceStore.js       ← Zustand: CRUD + filter + localStorage

│   └── themeStore.js         ← Zustand: dark/light + localStorage

├── pages/

│   ├── Home.jsx              ← Invoice list page

│   └── InvoiceDetail.jsx     ← Single invoice view

├── hooks/

│   └── useClickOutside.js    ← Utility hook (backup if Radix not used)

├── utils/

│   ├── generateId.js         ← AB1234 format invoice ID

│   ├── formatCurrency.js     ← £1,800.90 formatting

│   └── formatDate.js         ← "19 Aug 2021" formatting via date-fns

├── data/

│   └── seedData.js           ← 7 sample invoices matching the Figma

├── App.jsx

└── main.jsx

# 4. Design Tokens (Exact Colors from Figma)

Add these to tailwind.config.js under theme.extend.colors so you reference them as bg-invoice-purple, text-invoice-pending etc.

| Token Name | Hex | Usage |
| --- | --- | --- |
| invoice-purple | #7C5DFA | Primary brand, buttons, links, badge dot |
| invoice-purple-light | #9277FF | Hover state of purple button |
| invoice-dark-navy | #0C0E16 | Dark mode background (outermost) |
| invoice-dark-card | #1E2139 | Dark mode card / sidebar bg |
| invoice-dark-input | #252945 | Dark mode input bg |
| invoice-dark-border | #252945 | Dark mode input border |
| invoice-body | #F8F8FB | Light mode body bg |
| invoice-white | #FFFFFF | Light mode card bg |
| invoice-label | #7E88C3 | Secondary text / labels |
| invoice-text | #0C0E16 | Primary dark text |
| invoice-paid-bg | #F3FDF9 | Paid badge background (light) |
| invoice-paid-text | #33D69F | Paid badge text + dot |
| invoice-pending-bg | #FFF8F0 | Pending badge background (light) |
| invoice-pending-text | #FF8F00 | Pending badge text + dot |
| invoice-draft-bg | #F4F4F5 | Draft badge background (light) |
| invoice-draft-text | #373B53 | Draft badge text + dot |
| invoice-delete | #EC5757 | Delete button |
| invoice-delete-hover | #FF9797 | Delete button hover |
| invoice-border | #DFE3FA | Input borders (light mode) |

# 5. Phase-by-Phase Execution Plan

## Phase 0 — Bootstrap (30 mins)

Do this once before any component work. This is the foundation everything else sits on.

- Scaffold the project

npm create vite@latest invoice-app -- --template react

cd invoice-app

- Install all dependencies in one shot

npm install react-router-dom zustand @radix-ui/react-dialog @radix-ui/react-dropdown-menu

npm install react-hook-form date-fns nanoid clsx tailwind-merge

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

- Configure Tailwind

In tailwind.config.js, set darkMode: "class" and add the custom colors from Section 4. Set content to ["./index.html", "./src/**/*.{js,jsx}"].

- Set up React Router in App.jsx

<BrowserRouter>

<Routes>

<Route path="/" element={<Home />} />

<Route path="/invoices/:id" element={<InvoiceDetail />} />

</Routes>

</BrowserRouter>

- Push to GitHub and deploy to Vercel immediately

Get your live URL early. Vercel will auto-deploy every push from this point on.

## Phase 1 — Zustand Stores (45 mins)

Build state before UI. These two stores are the brain of the whole app.

### themeStore.js

Responsibilities: stores "light" | "dark", persists to localStorage, toggles the "dark" class on document.documentElement.

import { create } from "zustand"

import { persist } from "zustand/middleware"

export const useThemeStore = create(persist((set, get) => ({

theme: "light",

toggle: () => {

const next = get().theme === "light" ? "dark" : "light"

document.documentElement.classList.toggle("dark", next === "dark")

set({ theme: next })

}

}), { name: "invoice-theme" }))

### invoiceStore.js

Responsibilities: holds invoices array, activeFilter ("all"|"draft"|"pending"|"paid"), all CRUD actions, persists to localStorage via Zustand persist middleware.

Actions to implement:

- addInvoice(data, status)  — status is "draft" or "pending"

- updateInvoice(id, data)  — merges updated fields, recalculates total

- deleteInvoice(id)  — removes from array

- markAsPaid(id)  — sets status to "paid"

- setFilter(status)  — updates activeFilter

- filteredInvoices  — derived: filter array by activeFilter

Invoice data shape:

{

id: "XM9141",          // generated: 2 uppercase letters + 4 digits

status: "pending",     // "draft" | "pending" | "paid"

createdAt: "2021-08-21",

paymentDue: "2021-09-20",

paymentTerms: 30,      // Net 30 Days

description: "Graphic Design",

clientName: "Alex Grim",

clientEmail: "alexgrim@mail.com",

senderAddress: { street, city, postCode, country },

clientAddress: { street, city, postCode, country },

items: [{ name, quantity, price, total }],

total: 556.00

}

Seed the store with the 7 invoices from the Figma design (in seedData.js) so you have real data to develop against from day one.

## Phase 2 — Layout Shell (1 hr)

The outer chrome that wraps every page. Build once, never touch again.

### Sidebar.jsx (desktop) / Topbar.jsx (mobile)

The Figma shows a fixed vertical sidebar on desktop (left rail) with the logo at top and ThemeToggle + avatar at bottom. On mobile it becomes a horizontal bar at the top.

Desktop sidebar specs (from screenshots):

- Width: ~103px, full viewport height

- Background: #1E2139 (dark card color), always dark regardless of theme

- Top: Purple rounded rectangle (72×72) with white "M" logo mark

- Bottom: horizontal divider line, moon icon (ThemeToggle), avatar image

- Rounded top-right and bottom-right corners on the sidebar itself

Mobile topbar specs:

- Full width, height ~72px, same dark background

- Logo left, avatar right, moon icon between them

### ThemeToggle.jsx

A single button: moon icon in dark mode (switching to light), sun icon in light mode. Calls useThemeStore.toggle() on click. No label needed, icon only.

### Layout.jsx

Wraps all pages. Renders <Sidebar> on md+ screens and <Topbar> on mobile. The main content area sits to the right of the sidebar on desktop, below the topbar on mobile.

## Phase 3 — UI Primitives (1 hr)

Tiny reusable components. Build these before any feature component because everything uses them.

### StatusBadge.jsx

Props: status ("draft" | "pending" | "paid"). Renders a pill with colored dot + capitalized label. Background and text color change per status. In dark mode the background tints shift slightly but the dot and text colors stay the same.

| Status | Dot + Text Color | Background (light) | Background (dark) |
| --- | --- | --- | --- |
| paid | #33D69F | #F3FDF9 | rgba(51,214,159,0.06) |
| pending | #FF8F00 | #FFF8F0 | rgba(255,143,0,0.06) |
| draft | #373B53 | #F4F4F5 | rgba(55,59,83,0.06) |

### Button.jsx

Props: variant, children, onClick, disabled, type. Variants needed:

- "primary" — purple bg (#7C5DFA), hover #9277FF, white text

- "secondary" — light grey bg (#F9FAFE), hover white, dark text. Dark mode: #252945 bg, hover #1E2139

- "danger" — red bg (#EC5757), hover #FF9797, white text

- "ghost" — transparent bg, hover effect only, used for Edit link on detail page

- "dark" — dark navy bg (#0C0E16), hover #1E2139, white text. Used for "Save as Draft"

### EmptyState.jsx

Shown when the invoice list is empty (either no invoices at all, or none match the active filter). Contains the illustration (SVG or img), "There is nothing here" heading, and descriptive text. Center it vertically in the content area.

Note: the Figma uses a custom illustration. For the build, use an SVG placeholder or the actual Frontend Mentor asset if available.

### Modal.jsx (via Radix UI Dialog)

Use Radix UI Dialog primitive. This gives you focus trap, ESC key close, and click-outside-to-close for free — no custom hook needed.

import * as Dialog from "@radix-ui/react-dialog"

// Usage pattern:

<Dialog.Root open={open} onOpenChange={setOpen}>

<Dialog.Portal>

<Dialog.Overlay className="fixed inset-0 bg-black/50" />

<Dialog.Content className="...">

{children}

</Dialog.Content>

</Dialog.Portal>

</Dialog.Root>

## Phase 4 — Home Page (2 hrs)

The invoice list page. This is what the user sees first.

### FilterDropdown.jsx

Use Radix UI DropdownMenu primitive. Shows "Filter by status" with chevron. On click, opens a dropdown with three checkboxes: Draft, Pending, Paid. Checking/unchecking calls setFilter() in the Zustand store. The "all" state is when nothing is checked.

Why Radix DropdownMenu?

- Keyboard navigable out of the box

- Closes on outside click automatically

- Screen reader friendly

- You just style it, no logic to write

### InvoiceCard.jsx

Renders a single row in the invoice list. Props: invoice object. Clicking the card navigates to /invoices/:id using useNavigate().

Desktop layout (from screenshot):

- Left: # + ID (bold, dark), then "Due [date]" (light), then client name (light)

- Right: amount (bold, large), StatusBadge, chevron icon (>)

- Hover state: border or shadow highlight on the card

Mobile layout:

- Client name top-left, ID top-right

- Due date bottom-left, amount center, StatusBadge bottom-right

### InvoiceList.jsx / Home.jsx

Reads filteredInvoices from Zustand. If empty, renders EmptyState. Otherwise maps InvoiceCard. Header shows "Invoices", count ("There are X total invoices" or "No invoices"), FilterDropdown, and "+ New Invoice" button.

The "+ New Invoice" button opens the InvoiceForm drawer (slide-in). Manage this with local useState: showForm = true/false.

## Phase 5 — Invoice Detail Page (2 hrs)

### InvoiceDetail.jsx (page)

Reads :id from useParams(), finds the invoice from Zustand store. Renders:

- Go back link (top left) — navigates to "/"

- Status bar card — shows status label, StatusBadge, Edit button, Delete button, Mark as Paid button

- Invoice body card — full breakdown

Action rules from the Figma (important for grading):

- Edit — opens InvoiceForm drawer pre-filled. Available for draft and pending invoices.

- Delete — opens DeleteConfirmModal. Available for all statuses.

- "Mark as Paid" — only shown for pending invoices. Clicking calls markAsPaid(id) and redirects to "/"

- Paid invoices: Edit and "Mark as Paid" are hidden. Only Delete remains.

- Draft invoices: Edit shown, "Mark as Paid" hidden, Delete shown.

### Invoice body layout (from screenshot):

Top-left: #ID + description. Top-right: sender address (right aligned).

Three columns: Invoice Date / Bill To (name + address) / Sent To (email).

Payment Due date below Invoice Date.

Item table: Item Name, QTY, Price, Total columns. Dark footer bar: Amount Due + total amount.

### DeleteConfirmModal.jsx

Built with the Modal.jsx (Radix Dialog) from Phase 3. Content:

- "Confirm Deletion" heading (bold, large)

- "Are you sure you want to delete invoice #XM9141? This action cannot be undone." (grey text)

- Cancel button (secondary variant) + Delete button (danger variant) side by side

On Delete: calls deleteInvoice(id), closes modal, navigates back to "/".

On Cancel or ESC or click-outside: closes modal, nothing happens.

## Phase 6 — Invoice Form Drawer (3 hrs — longest phase)

This is the most complex component. It handles both New Invoice and Edit Invoice. It is a slide-in panel from the left on desktop, full-screen on mobile.

### Drawer behavior

- Slides in from the left over the current page (detail or list)

- Background content gets a dark overlay but is still visible behind it

- Does NOT close on outside click (unlike a modal) — user must use Cancel/Discard

- This means you do NOT use Radix Dialog here. Use a plain div with CSS transform + transition.

// Drawer slide-in pattern

<div className={`fixed inset-y-0 left-0 z-50 w-[616px] bg-white dark:bg-invoice-dark-card

transform transition-transform duration-300

${isOpen ? "translate-x-0" : "-translate-x-full"}`}>

{/* form content */}

</div>

<div className={`fixed inset-0 bg-black/50 z-40 ${isOpen ? "block" : "hidden"}`} />

### Form sections (from Figma screenshots)

- Bill From — Street Address, City, Post Code, Country (3 cols for last 3)

- Bill To — Client's Name, Client's Email, Street Address, City, Post Code, Country

- Invoice Date (date picker), Payment Terms (dropdown: Net 1/7/14/30 Days)

- Project Description (text input)

- Item List — dynamic list of items, each row: Name, Qty, Price, auto-computed Total, trash icon

- "+ Add New Item" button — appends a new empty item row

### Form management with React Hook Form

Use useForm() for all fields. Use useFieldArray() for the items list.

const { register, handleSubmit, control, formState: { errors }, getValues } = useForm({

defaultValues: editingInvoice || defaultValues

})

const { fields, append, remove } = useFieldArray({ control, name: "items" })

### Validation rules

| Field | Rule |
| --- | --- |
| Bill From: Street, City, PostCode, Country | Required |
| Client Name | Required |
| Client Email | Required, valid email format |
| Client Street, City, PostCode, Country | Required |
| Invoice Date | Required |
| Payment Terms | Required |
| Project Description | Required |
| Items array | At least 1 item required |
| Item Name | Required per item |
| Item Quantity | Required, min 1, integer |
| Item Price | Required, min 0, number |

Show a red error message below each invalid field. Do not prevent typing — only block submit.

### Form footer buttons

| Mode | Buttons |
| --- | --- |
| New Invoice | "Discard" (ghost/cancel) · "Save as Draft" (dark button) · "Save & Send" (purple button) |
| Edit Invoice | "Cancel" (secondary) · "Save Changes" (purple button) |

Button behavior:

- Discard / Cancel: closes drawer, discards all changes

- "Save as Draft": calls addInvoice(data, "draft") — skips validation

- "Save & Send": calls addInvoice(data, "pending") — runs full validation

- "Save Changes": calls updateInvoice(id, data) — runs full validation

### Payment Due date calculation

Automatically computed: paymentDue = invoiceDate + paymentTerms (in days). Use date-fns addDays().

import { addDays, format, parseISO } from "date-fns"

const paymentDue = format(addDays(parseISO(invoiceDate), paymentTerms), "yyyy-MM-dd")

### Item total auto-calculation

Each item row shows Total = Qty × Price. Compute this on the fly using watch() from React Hook Form or by watching the items fields. Update the grand total at the bottom of the form and in the saved invoice.

## Phase 7 — Polish & Accessibility (1.5 hrs)

### Dark mode

- Ensure all components use dark: prefixed Tailwind classes

- Sidebar/topbar is always dark (it is dark in the Figma in both modes)

- Cards, inputs, drawers, modals all flip correctly

- StatusBadge backgrounds use dark-mode-aware values (see Phase 3 table)

- Test by toggling and refreshing — theme must persist via Zustand persist

### Responsiveness checklist

- 320px: form is full width, sidebar becomes topbar, invoice card stacks vertically

- 768px: form drawer is wider (~600px), card shows more columns

- 1024px+: sidebar shows as vertical left rail, content has max-width and is centered

### Hover states (graded)

- Invoice card: border highlight or subtle background on hover

- All buttons: distinct hover color (see Button.jsx variants)

- Filter items: background highlight on hover

- "Go back" link: purple text on hover

- Form inputs: border color change on focus

### Accessibility (graded)

- All inputs have <label htmlFor> — never placeholder-only

- All buttons are <button> elements, not divs

- Modal (Radix Dialog) traps focus and closes on ESC — free via Radix

- FilterDropdown (Radix DropdownMenu) — keyboard navigable — free via Radix

- Status badges have aria-label for screen readers

- Color contrast meets WCAG AA — the Figma palette already does this

- Form errors use role="alert" or aria-live="polite" so screen readers announce them

## Phase 8 — Deployment & Submission (30 mins)

### Vercel deployment

- Push final code to GitHub main branch

- Vercel auto-deploys — check the live URL

- Test the live URL across: Chrome mobile emulation (320px, 768px), desktop

- Open browser console — confirm zero errors

### README.md (required for submission)

Include these sections:

- Project description + live URL + GitHub URL

- Setup instructions: git clone, npm install, npm run dev

- Architecture: component tree, state management explanation (Zustand stores), routing

- Libraries used and why (copy from Section 2 of this doc)

- Trade-offs: e.g. chose LocalStorage/Zustand persist over a backend for speed; chose Radix UI for accessibility primitives

- Accessibility notes: Radix Dialog for focus trap, semantic HTML, ARIA usage

- Any improvements beyond requirements (e.g. keyboard shortcuts, animations)

# 6. Build Sequence Summary

Use this as your daily checklist. Cross off items as you finish them. Each item is independently testable.

| # | Task | Est. Time | Phase |
| --- | --- | --- | --- |
| 1 | Vite scaffold + install all deps | 15 min | 0 |
| 2 | Tailwind config + color tokens | 15 min | 0 |
| 3 | React Router setup in App.jsx | 10 min | 0 |
| 4 | GitHub push + Vercel deploy (empty app) | 10 min | 0 |
| 5 | themeStore.js (Zustand) | 20 min | 1 |
| 6 | invoiceStore.js (Zustand + seedData) | 45 min | 1 |
| 7 | Sidebar.jsx + Topbar.jsx | 45 min | 2 |
| 8 | ThemeToggle.jsx | 15 min | 2 |
| 9 | Layout.jsx (wrap pages) | 15 min | 2 |
| 10 | StatusBadge.jsx | 20 min | 3 |
| 11 | Button.jsx (all variants) | 20 min | 3 |
| 12 | EmptyState.jsx | 15 min | 3 |
| 13 | Modal.jsx (Radix Dialog wrapper) | 20 min | 3 |
| 14 | FilterDropdown.jsx (Radix DropdownMenu) | 30 min | 4 |
| 15 | InvoiceCard.jsx | 30 min | 4 |
| 16 | Home.jsx (list + header) | 30 min | 4 |
| 17 | InvoiceDetail.jsx (page + layout) | 45 min | 5 |
| 18 | DeleteConfirmModal.jsx | 20 min | 5 |
| 19 | InvoiceForm.jsx — drawer shell + fields | 90 min | 6 |
| 20 | InvoiceForm — validation + errors | 45 min | 6 |
| 21 | InvoiceForm — item list (useFieldArray) | 45 min | 6 |
| 22 | InvoiceForm — connect to Zustand actions | 30 min | 6 |
| 23 | Dark mode — audit all components | 45 min | 7 |
| 24 | Responsive — test 320 / 768 / 1024px | 45 min | 7 |
| 25 | Hover states — audit all interactives | 30 min | 7 |
| 26 | Accessibility audit (labels, ARIA, focus) | 30 min | 7 |
| 27 | Console error sweep | 15 min | 8 |
| 28 | README.md write-up | 20 min | 8 |
| 29 | Final live URL test | 10 min | 8 |

# 7. Key Gotchas & Decisions

### Drawer vs Modal

The invoice form (New + Edit) is a slide-in drawer, NOT a dialog. It does not close on outside click. The delete confirmation IS a dialog and closes on outside click (via Radix). Use plain CSS transform for the drawer, Radix Dialog only for the delete modal.

### Zustand persist middleware

Wrap both stores with persist() from "zustand/middleware". Set the storage key to "invoice-data" and "invoice-theme". This replaces any manual localStorage.setItem/getItem calls.

### "Save as Draft" skips validation

When the user clicks "Save as Draft" in the new invoice form, save the data as-is with status "draft" without running validation. Only "Save & Send" and "Save Changes" trigger validation.

### Paid invoice restrictions

When status === "paid": hide the Edit button, hide "Mark as Paid". Only Delete is available. Enforce this in the InvoiceDetail component by conditionally rendering those buttons.

### Invoice ID format

Two random uppercase letters + four random digits. Example: XM9141. Implement in generateId.js:

export function generateId() {

const letters = Array.from({length:2}, () =>

String.fromCharCode(65 + Math.floor(Math.random() * 26))).join("")

const digits = String(Math.floor(Math.random() * 9000) + 1000)

return letters + digits

}

### Date formatting

Store dates as ISO strings ("2021-08-21"). Display as "21 Aug 2021" using date-fns:

import { format, parseISO } from "date-fns"

format(parseISO("2021-08-21"), "dd MMM yyyy")  // → "21 Aug 2021"

### Currency formatting

Use Intl.NumberFormat for £ formatting:

export function formatCurrency(amount) {

return new Intl.NumberFormat("en-GB", { style: "currency", currency: "GBP" }).format(amount)

}

# 8. Tips for Working with GitHub Copilot

Since Copilot has access to your codebase, here is how to get the best results from it:

- Write the file skeleton first (imports, component signature, return structure), then let Copilot fill in the implementation

- Add a comment like // uses Zustand invoiceStore and Radix DropdownMenu before a component — Copilot will use those correctly

- Keep one component per file and keep files small. Copilot is better with focused context

- When you write the Zustand store, name your actions clearly (addInvoice, deleteInvoice etc.) — Copilot will autocomplete usages correctly across files

- After building a component, add a quick // TODO: add dark mode classes comment — Copilot will fill in the dark: variants on Tab

- For React Hook Form, write the useForm() call first with the fields object — Copilot will then correctly generate register() calls in the JSX

Invoice App · HNG Stage 2 · Execution Plan · Senator_Frontend_HNG